# PUBLIC WORKS COMMITTEE					                    JUNE 16, 2014

The meeting was called to order by Ald. Boelk at 6:00 p.m. with the following Roll Call:

Members Present:	Ald. Boelk, Ald. Schmidt

Members Absent:	Ald. Neumann

Others Present:	Mayor Redeker, Ald. Hohmann, Ald. Longo, Darlene Smith, Lois Kruger, Mike Kurutz, Ron Wellner,  Mike Kurutz, Don Neitzel

Item #2 – Approve Minutes of May 19, 2014, meeting.

Motion by Ald. Schmidt, second by Ald. Boelk to approve the minutes of the May 19, 2014, meeting.  Motion carried unanimously.

Item #3 – Citizens Comments.

None.

Item #4 – Monthly Utilities Report.

- Ron was not present, so Ald. Boelk read his report.

Valve Exercising. Is over 50% complete and upon completion the sewer jetting program will begin.

Standpipe Replacement Project. Engineer was here to take soil borings and is currently working on plans and specifications. The preliminary plans are expected within the next two months.

2013 Consumer Confidence Report. This report was published in the June 5th edition of the Dodge County Pionier and copies may be obtained at the Utilities Office upon request.

Well #3 Radium. A letter was received form the DNR stating that the order #2010-SCEE-025 has been closed out as we have maintained compliance with the radium limit required for the past year.

Main Break. A third main break caused by the hydrant flushing water hammer on Breckenridge St. has been located and repaired.

Liftstations. Park liftstation went into alarm because of a bad mechanical seal. The pump was replaced and sent in for repairs. Golfview liftstation a PLC problem has been detected and repaired. 4th Street liftstation had a dead short in pump #2 motor and blew breakers within the liftstation and well #5. The new pump should be here in 6 to 8 weeks.

Sludge Hauling. Our 20 year lease with Potratz expires at the end of October. The Utilities Commission has instructed me to get proposals from at least 3 engineering firms to analyze and recommend a cost effective method of handling future sludge hauling/spreading.

Date and Time of Next Meeting:  July 8, 2014 at 6 p.m. at City Hall.

Item #5 – Monthly Engineering & Planning Report.

- WisDOT STH 28/67 Reconstruction Project Update & Review of TADI Traffic Analysis.

Recommendations were made by TADI for the turning movements at Horicon & Clark Street Intersection which will remain the same and the Horicon and Main Street Intersection which will change driving west to east on Horicon Street will have a left turn arrow and a straight/right turn arrow which will acquire some of the BP gas station property. Don will talk to them about if you’re on Michael Wendling Way to have that light timed on its own.

- Park Pavilion – Concrete Footing Issue.

Letter from Structural Engineering stating that it is sound but recommend it does not go another winter in the condition that it is. Alternatives are being developed with cost estimates.

- Former BP Station (201 S. Main St.) Update.

Don and the Mayor are meeting with State Senator Fitzgerald to discuss the building, canopy, the sign posts out front and the remaining fuel tanks.

- River Knoll Industrial Park Development Interest.

There is interest from two different businesses.

Item #6 – Monthly DPW Report.

- Waste Management Pick-Up Date Change.

Waste Management changed their pick-up date from Monday to Wednesday back in March. Jason Burns-Hall the district manager from Waste Management spoke. He was unaware of the Ordinance in Mayville. Mayville is a subscription customer with 190 homes and 80+ homes in the surrounding area. He will be meeting with St. Cloud to try to move them to Wednesday service and move Mayville back to Monday service. Jason will come back to the August Public Works Committee meeting to discuss different services Waste Management can offer.

- Bulk Material Drop-off Report for May.

Bulk Material Drop-off was swamped. We had 4-30 yard dumpsters and 3-50 yard dumpsters hauled out. We started something new with recycling computers, VCR’s, and some stereos. A recycler came down to pick them up for $30. The next one is scheduled for the last Saturday in June.

- Day to Day Operation.

We just finished up all the tarring and will get back to street painting, also have a lot of catch basins that need repair some with total rebuilds. We are working on our street sweeper and will repair on our own and hoping to have done by the end of the week. We are cutting weeds on some of our city properties and creek lines. The weed notices have diminished over the past weeks, as May is always the roughest month for this.

Item # 7 - Open Street Permit Discussion.

Rob Boelk put this on the agenda to get some discussion on this as we have costs, such as Digger’s Hotline and also locator costs from the DPW and Utilities Department. We currently have an excavation permit which costs $10. The permits and applications need updating and the fee structures need to be reviewed.

Item #8 Adjournment.

Motion by Ald. Schmidt, second by Ald. Boelk to adjourn at 6:37 p.m. Motion carried unanimously.

Darlene Smith, City Clerk